Weekly Report #3

Date: 9/26/2011

Project Name: Virtual Finger

Group Number: 36

Group Members: Ashley Williams, Catie Reynolds, Jill Greenfield

Current status of project:

- Have categorized list of potential project designs

- Potential designs have been fleshed out

- Website still under construction

Work completed in the last week:

- Narrowed project ideas list

- Researched current products similar to our potential designs

- Discussed questions about intellectual property with Dr. Hullar, Dr. Klaesner, and Dr. Anastasio

- Completed preliminary paper and presentation

Work planned for next week:

- Finalize website

- Start work on second paper

- Meet with Dr. Hullar with detailed designs

- Present preliminary design presentation

Anything needed from mentor/client or TA or instructor to continue work: none